📝 Website Development Agreement

This Agreement is made on [Date], by and between:

Developer: Ryan Thornton – Head-start Web Development
Address: 368 Warick Road, Banbury, OX16 1AY
Email: headstartwebdevelopment@gmail.com

Client: Traci Barbero
Address: 
Email: specialmoments1966@outlook.com

- Project Summary – A 3 page website so Traci can upload the images of her products she has reated, including a welcome page, “shop” and contact age

2. Services Provided

The Developer will provide the following services:

- Website design and layout

- Front-end development (HTML, CSS, JS)

- Responsive/mobile-friendly design

- Integration of provided images, text, and logo

- Minor revisions (up to 3 rounds)

- SEO setup

- Hosting setup

- Ongoing maintenance

3. Timeline

- Project start date: 25/02/2026

- Design Mock ups: /26/02/2026

- Core page develop/ment: 01/03/2026

- Testing and Revision(if applicable): N/A

- Estimated completion date: 06/03/2026

Delays caused by late content or approvals from the Client may extend the timeline.

4. Payment Terms

- Total project fee: £250

- Deposit (due before start):

- Final payment: Due upon completion and before site handover.

Payments to be made via [Bank Transfer / PayPal / cash.].

5. Revisions

Three rounds of revisions are included. Any additional changes beyond this may be charged at £50/hour.

6. Client Responsibilities

The Client agrees to provide:

- All content (text, images, logo)

- Timely feedback and approvals

7. Ownership & Rights

- Once full payment is received, the Client owns the final website and all associated code and assets.

- The Developer retains the right to showcase the project in their portfolio.

8. Termination

Either party may terminate the agreement with written notice.
If terminated by the Client before completion, the deposit is non-refundable. Work completed up to that point will be billed accordingly.

9. Liability

The Developer is not liable for:

- Content provided by the Client

- AWS service outage or downtime, AWS performance issues or DDos attacks, Data loss caused by AWS infrastructure failures or any issues outside of developers control

- Damages due to misuse or third-party changes

10. Agreement

By signing below, both parties agree to the terms of this Website Development Agreement.

Developer Signature: Ryan Thornton
Name: Ryan Thornton
Date: 25/02/2026

Client Signature: ___________________________
Name:
Date: